AGILE SPRINT PLANNING &

USER STORY WORKSHOP

AI-Based Smart Food Supply Chain Traceability and Quality Monitoring Platform

Name: K Balaji

Institute: Saveetha School of Engineering, SIMATS

Registration No: 192511404

Assignment: Agile Sprint Planning & User Story Workshops

# 1. Project Vision and Stakeholders

## Project Vision

To build an AI-powered, IoT- and blockchain-enabled food supply chain traceability platform that delivers real-time visibility into product quality, location, and handling conditions from farm to consumer. The platform will predict spoilage risk before it occurs, verify product origin through tamper-proof records, automate regulatory compliance reporting, and optimize cold storage operations — reducing food waste, preventing recalls, and strengthening consumer trust in food safety.

## Project Objectives

- Monitor food quality continuously across the supply chain.

- Track food products in real time from origin to point of sale.

- Predict spoilage risk using AI models trained on sensor and historical data.

- Verify authenticity of product origin using tamper-proof records.

- Auto-generate compliance reports for regulatory bodies.

- Optimize cold storage and refrigeration management.

- Reduce food waste through early-warning analytics.

- Improve overall food safety and consumer confidence.

## Key Stakeholders

| Stakeholder | Role | Interest / Concern |
| --- | --- | --- |
| Farmers / Producers | Source of raw food products | Accurate origin capture, minimal added workload |
| Food Processors / Manufacturers | Process and package goods | Quality data at intake, compliance support |
| Distributors / Logistics Providers | Transport goods (cold chain) | Real-time condition monitoring, route alerts |
| Retailers / Supermarkets | Sell products to consumers | Verified freshness data, timely spoilage alerts |
| Consumers | End buyers of food products | Trustworthy origin & freshness information |
| Regulatory Bodies (FSSAI/FDA) | Enforce food safety standards | Accurate, auditable compliance reports |
| Quality Assurance / Compliance Officers | Monitor quality & compliance | Real-time alerts, automated reporting |
| Warehouse / Cold Storage Managers | Manage storage facilities | Optimized storage conditions, low spoilage |
| IT / Platform Administrators | Maintain the platform | System reliability, data security |

# 2. Epics and User Stories

The product requirements have been decomposed into eight Epics, each broken down into well-structured User Stories using the format: "As a <user>, I want <feature>, so that <benefit>."

## Epic 1: Real-Time Food Quality Monitoring

US-1: As a warehouse manager, I want to view real-time temperature and humidity readings from IoT sensors, so that I can identify unsafe storage conditions immediately.

US-2: As a quality assurance officer, I want to receive automated alerts when quality parameters exceed safe thresholds, so that I can take corrective action before spoilage occurs.

US-3: As a distributor, I want to monitor transportation conditions (temperature, vibration, humidity) during transit, so that I can ensure the cold chain is not broken.

## Epic 2: Supply Chain Product Tracking

US-4: As a retailer, I want to scan a product's RFID/QR code to view its complete journey, so that I can verify handling history before shelving it.

US-5: As a consumer, I want to scan a product's code to see its supply chain journey, so that I can make informed purchase decisions.

US-6: As a logistics coordinator, I want to track the real-time location of shipments, so that I can plan accurate delivery schedules.

## Epic 3: AI-Based Spoilage Prediction

US-7: As a warehouse manager, I want the system to predict spoilage risk based on sensor data and historical patterns, so that I can prioritize at-risk inventory for immediate sale or disposal.

US-8: As a supply chain manager, I want spoilage risk scores for each batch, so that I can reroute or reprioritize distribution accordingly.

## Epic 4: Product Origin Verification

US-9: As a consumer, I want to verify the certified origin of a food product, so that I can trust its authenticity and sourcing claims.

US-10: As a regulatory auditor, I want tamper-proof origin records, so that I can verify authenticity during audits.

## Epic 5: Compliance Reporting

US-11: As a compliance officer, I want the system to auto-generate regulatory compliance reports, so that I can submit them to authorities without manual compilation.

US-12: As a food processor, I want to be notified of upcoming compliance deadlines, so that I never miss a regulatory filing.

## Epic 6: Cold Storage Optimization

US-13: As a cold storage manager, I want AI-based recommendations for optimal storage temperature settings per product type, so that I can minimize energy costs while preserving quality.

US-14: As a facility manager, I want predictive maintenance alerts for refrigeration equipment, so that I can prevent equipment failure-related spoilage.

## Epic 7: Food Waste Reduction & Analytics

US-15: As a supply chain manager, I want dashboards showing waste hotspots across the chain, so that I can implement targeted waste-reduction strategies.

## Epic 8: Stakeholder Notification System

US-16: As a stakeholder, I want to receive instant notifications about quality issues or recalls, so that I can respond quickly to protect consumers.

# 3. Acceptance Criteria

Acceptance criteria for the highest-priority user stories are defined below using the Given–When–Then format.

## US-1: Real-time sensor readings

- Given a storage unit fitted with IoT sensors, When temperature or humidity data is captured, Then the dashboard updates within 30 seconds of the reading.

- Given the dashboard is open, When a sensor goes offline, Then the system displays a "sensor offline" status for that unit.

## US-2: Automated quality alerts

- Given a defined safe threshold for temperature/humidity, When a reading exceeds the threshold, Then an alert is sent to the assigned QA officer within 1 minute.

- Given an alert has been sent, When the officer acknowledges it, Then the alert status changes to "acknowledged" with a timestamp and officer ID.

## US-4: Scan product journey (retailer)

- Given a product with a valid RFID/QR code, When the retailer scans the code, Then the full chain-of-custody (origin, transit, storage events) is displayed.

- Given a scanned code that is invalid or tampered, When the scan is performed, Then the system flags the product as "unverified" and blocks confirmation of authenticity.

## US-7: Spoilage risk prediction

- Given historical and live sensor data for a batch, When the AI model runs its prediction, Then a spoilage-risk score (Low/Medium/High) is generated for that batch at least once every 6 hours.

- Given a batch is scored "High risk", When the score is generated, Then a notification is sent automatically to the responsible warehouse manager.

## US-9: Verify product origin (consumer)

- Given a product listing on the app, When a consumer taps "Verify Origin", Then certified origin details (farm/producer, certification, harvest date) are displayed.

- Given the origin record cannot be verified, When the consumer requests verification, Then the app clearly states the origin is "unverified" rather than showing partial/fabricated data.

## US-11: Auto-generated compliance reports

- Given a reporting period has ended, When the compliance officer requests a report, Then the system generates a report covering all required regulatory fields within 2 minutes.

- Given a report has been generated, When it is exported, Then it is available in PDF format matching the regulator's required template.

# 4. Product Backlog Prioritization

The backlog is prioritized using a MoSCoW-informed ranking based on business value, customer impact, and dependency on other stories (e.g., tracking and monitoring stories must precede prediction and reporting stories).

| Rank | User Story | Business Value | Priority | Dependency |
| --- | --- | --- | --- | --- |
| 1 | US-1: Real-time sensor readings | High | Must Have | None (foundational) |
| 2 | US-4: Scan product journey (retailer) | High | Must Have | None (foundational) |
| 3 | US-2: Automated quality alerts | High | Must Have | Depends on US-1 |
| 4 | US-7: Spoilage risk prediction | High | Must Have | Depends on US-1 |
| 5 | US-9: Verify product origin (consumer) | High | Must Have | Depends on US-4 |
| 6 | US-5: Scan product journey (consumer) | Medium | Should Have | Depends on US-4 |
| 7 | US-11: Auto-generated compliance reports | High | Must Have | Depends on US-1, US-2 |
| 8 | US-3: Monitor transportation conditions | Medium | Should Have | Depends on US-1 |
| 9 | US-6: Track shipment location | Medium | Should Have | None |
| 10 | US-16: Stakeholder notifications | Medium | Should Have | Depends on US-2, US-7 |
| 11 | US-8: Batch-level spoilage scores | Medium | Should Have | Depends on US-7 |
| 12 | US-10: Blockchain origin records | Medium | Should Have | Depends on US-9 |
| 13 | US-13: Cold storage temperature recommendations | Medium | Could Have | Depends on US-1 |
| 14 | US-12: Compliance deadline reminders | Low | Could Have | Depends on US-11 |
| 15 | US-14: Predictive maintenance alerts | Low | Could Have | Depends on US-13 |
| 16 | US-15: Waste hotspot dashboards | Low | Could Have | Depends on US-7, US-8 |

# 5. Sprint Backlog Planning

Sprint 1 (2-week sprint) focuses on the foundational "Must Have" stories that unlock all downstream functionality: real-time monitoring, product scanning, quality alerts, spoilage prediction, and origin verification.

## Selected Stories for Sprint 1

- US-1: Real-time sensor readings

- US-4: Scan product journey (retailer)

- US-2: Automated quality alerts

- US-7: Spoilage risk prediction

- US-9: Verify product origin (consumer)

## Task Breakdown

| User Story | Development Tasks |
| --- | --- |
| US-1 | Set up IoT sensor data ingestion pipeline; design real-time dashboard UI; implement WebSocket/streaming updates; configure device-offline detection; write unit & integration tests. |
| US-4 | Design RFID/QR code schema; build scan-to-history API; implement chain-of-custody data model; build retailer-facing scan UI; handle invalid/tampered code detection. |
| US-2 | Define configurable threshold rules engine; build alert-generation service; integrate push/SMS/email notifications; build alert acknowledgment workflow; write tests for threshold edge cases. |
| US-7 | Prepare historical + live sensor training dataset; train/tune spoilage-prediction model; build batch scoring service (Low/Medium/High); integrate scheduled 6-hour scoring job; expose risk score via API. |
| US-9 | Design origin-verification data schema; build "Verify Origin" consumer-facing endpoint; implement unverified-origin handling; integrate certification metadata display; write end-to-end tests. |

# 6. Story Point Estimation (Fibonacci / Planning Poker)

Estimation was performed using Planning Poker with the Fibonacci sequence (1, 2, 3, 5, 8, 13). Points reflect complexity, effort, and uncertainty, not just development time.

| Story | Description | Points | Justification |
| --- | --- | --- | --- |
| US-1 | Real-time sensor readings | 5 | Requires IoT integration, streaming pipeline, and live dashboard — moderate complexity, well-understood scope. |
| US-4 | Scan product journey | 5 | New data model + scanning UI + tamper detection logic across multiple stakeholders. |
| US-2 | Automated quality alerts | 3 | Builds on US-1's data; mainly threshold logic and notification integration. |
| US-7 | Spoilage risk prediction | 8 | Requires ML model training, data pipeline, and scheduled scoring — high complexity and uncertainty. |
| US-9 | Verify product origin | 5 | Depends on US-4's data model; adds verification and certification display logic. |
| US-5 | Consumer scan journey | 3 | Reuses US-4 infrastructure with a simpler consumer-facing view. |
| US-11 | Compliance reports | 8 | Complex regulatory formatting, multiple data sources, PDF generation, and validation rules. |
| US-16 | Stakeholder notifications | 5 | Multi-channel delivery system depending on multiple upstream alert sources. |

Total Sprint 1 story points (5 selected stories): US-1 (5) + US-4 (5) + US-2 (3) + US-7 (8) + US-9 (5) = 26 points, aligned with the team's established velocity of 25–28 points per two-week sprint.

# 7. Sprint Goal and Expected Deliverables

## Sprint Goal

Deliver a working end-to-end slice of the platform that captures real-time sensor data, enables retailers and consumers to trace a product's journey, raises automated quality alerts, and produces an initial AI-based spoilage risk score with origin verification — establishing the foundation for all subsequent traceability and compliance features.

## Expected Sprint Deliverables

- A live dashboard displaying real-time temperature/humidity data from connected IoT sensors.

- A functioning RFID/QR scan-to-history feature for retailers, showing a product's supply chain journey.

- An automated alerting system that notifies QA officers when quality thresholds are breached.

- A working spoilage-risk prediction service producing Low/Medium/High scores for tracked batches.

- A consumer-facing origin verification feature displaying certified source information.

- Test coverage (unit + integration) for all five delivered stories.

- A sprint review demo and retrospective notes to inform Sprint 2 planning.

## Definition of Done

- Code reviewed, merged, and deployed to the staging environment.

- All acceptance criteria for the story verified and passing.

- Automated tests written and passing in CI.

- No critical or high-severity defects open against the story.

- Product Owner has reviewed and accepted the story in the sprint review.